OSTRO / WORKING TEMPLATES

# Development project brief

Completed example · fictional details and illustrative amounts

Prepared by: Example Studio
Prepared for: Example Company
Date: 1 September 2026

## Background and problem

Build a small customer enquiry portal from an approved design and written requirements.

## Audience

Existing customers and prospective buyers who need a clear, usable experience. Replace this with the specific people the project serves.

## Desired outcome

The agreed acceptance tests pass in the named deployment environment, with known limitations documented.

## Required outputs

Public enquiry form and confirmation state
Authenticated staff view of submitted enquiries
Basic filtering and status updates
Deployment notes and handover

## Available inputs

Approved designs, agreed hosting environment, access permissions and test cases for the core workflows.

## Constraints and exclusions

Payments, mobile apps, data migration and ongoing maintenance.

## Timing and approvals

Week 1: technical setup and core flow
Week 2: staff interface and integration
Week 3: testing, review and deployment handover
One nominated project owner will consolidate feedback at each stage.

## Open questions

Confirm the budget range, internal review availability, final delivery formats and any dependencies before commissioning the work.

## Before sending — remove this checklist

• Name the person responsible for decisions and consolidated feedback.

• Separate requirements from preferences and unresolved questions.

• Confirm dates and dependencies before treating them as commitments.

Template and example: https://tryostro.com/templates/development-brief/