OSTRO / WORKING TEMPLATES

# Development proposal

Completed example · fictional details and illustrative amounts

Prepared by: Example Studio
Prepared for: Example Company
Date: 1 September 2026

## Project summary

Build a small customer enquiry portal from an approved design and written requirements.

## Objectives and success criteria

The agreed acceptance tests pass in the named deployment environment, with known limitations documented.

## Deliverables

Public enquiry form and confirmation state
Authenticated staff view of submitted enquiries
Basic filtering and status updates
Deployment notes and handover

## Out of scope

Payments, mobile apps, data migration and ongoing maintenance.

## Timeline and milestones

Week 1: technical setup and core flow
Week 2: staff interface and integration
Week 3: testing, review and deployment handover

## Client responsibilities

Approved designs, agreed hosting environment, access permissions and test cases for the core workflows.

## Commercial terms

Illustrative project fee: USD 3600. Example payment schedule: 50% at acceptance and 50% before handover. Replace this with your agreed currency, price and terms.

## Revisions and next steps

Two consolidated review rounds are included in this example. Additional work requires written agreement on scope, price and timing. Confirm acceptance before work begins.

## Before sending — remove this checklist

• Replace the example scope with the actual client requirements.

• Agree on included revisions, responsibilities and approval timing.

• Review the price, schedule and acceptance process before sending.

Template and example: https://tryostro.com/templates/development-proposal/