OSTRO / WORKING TEMPLATES

# Website design project brief

Completed example · fictional details and illustrative amounts

Prepared by: Example Studio
Prepared for: Example Company
Date: 1 September 2026

## Background and problem

Design a five-page website that helps visitors understand the services and submit a useful enquiry.

## Audience

Existing customers and prospective buyers who need a clear, usable experience. Replace this with the specific people the project serves.

## Desired outcome

The agreed pages cover the approved content and have layouts for mobile and desktop.

## Required outputs

Five responsive page designs
Desktop and mobile layouts
A reusable type, color and component guide
A design-file handover

## Available inputs

Approved page copy, brand assets, two competitor references and access to the current site.

## Constraints and exclusions

Development, hosting, copywriting and ongoing content updates.

## Timing and approvals

Week 1: page structure and wireframes
Week 2: visual direction and key pages
Week 3: remaining pages, review and handover
One nominated project owner will consolidate feedback at each stage.

## Open questions

Confirm the budget range, internal review availability, final delivery formats and any dependencies before commissioning the work.

## Before sending — remove this checklist

• Name the person responsible for decisions and consolidated feedback.

• Separate requirements from preferences and unresolved questions.

• Confirm dates and dependencies before treating them as commitments.

Template and example: https://tryostro.com/templates/website-design-brief/