OSTRO / WORKING TEMPLATES

# Website design proposal

Completed example · fictional details and illustrative amounts

Prepared by: Example Studio
Prepared for: Example Company
Date: 1 September 2026

## Project summary

Design a five-page website that helps visitors understand the services and submit a useful enquiry.

## Objectives and success criteria

The agreed pages cover the approved content and have layouts for mobile and desktop.

## Deliverables

Five responsive page designs
Desktop and mobile layouts
A reusable type, color and component guide
A design-file handover

## Out of scope

Development, hosting, copywriting and ongoing content updates.

## Timeline and milestones

Week 1: page structure and wireframes
Week 2: visual direction and key pages
Week 3: remaining pages, review and handover

## Client responsibilities

Approved page copy, brand assets, two competitor references and access to the current site.

## Commercial terms

Illustrative project fee: USD 2400. Example payment schedule: 50% at acceptance and 50% before handover. Replace this with your agreed currency, price and terms.

## Revisions and next steps

Two consolidated review rounds are included in this example. Additional work requires written agreement on scope, price and timing. Confirm acceptance before work begins.

## Before sending — remove this checklist

• Replace the example scope with the actual client requirements.

• Agree on included revisions, responsibilities and approval timing.

• Review the price, schedule and acceptance process before sending.

Template and example: https://tryostro.com/templates/website-design-proposal/