OSTRO / WORKING TEMPLATES
Website design proposal
Completed example · fictional details and illustrative amounts
Prepared by: Example Studio
Prepared for: Example Company
Date: 1 September 2026
Project summary
Design a five-page website that helps visitors understand the services and submit a useful enquiry.
Objectives and success criteria
The agreed pages cover the approved content and have layouts for mobile and desktop.
Deliverables
Five responsive page designs
Desktop and mobile layouts
A reusable type, color and component guide
A design-file handover
Out of scope
Development, hosting, copywriting and ongoing content updates.
Timeline and milestones
Week 1: page structure and wireframes
Week 2: visual direction and key pages
Week 3: remaining pages, review and handover
Client responsibilities
Approved page copy, brand assets, two competitor references and access to the current site.
Commercial terms
Illustrative project fee: USD 2400. Example payment schedule: 50% at acceptance and 50% before handover. Replace this with your agreed currency, price and terms.
Revisions and next steps
Two consolidated review rounds are included in this example. Additional work requires written agreement on scope, price and timing. Confirm acceptance before work begins.
Before sending — remove this checklist
• Replace the example scope with the actual client requirements.
• Agree on included revisions, responsibilities and approval timing.
• Review the price, schedule and acceptance process before sending.
Template and example: https://tryostro.com/templates/website-design-proposal/
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